FLOWFIY

AI Outbound Sales Platform

₹10 Lakh Growth & User Acquisition Plan

How to deploy ₹10,00,000 to reach 500 paying users

in 9 months and hit ₹8.5L+ MRR

Ayush Saha | Founder, Flowfiy

flowfiy.com  |  May 2026  |  Confidential

# 1.  Executive Summary

This document outlines how to deploy ₹10,00,000 (10 Lakh) in seed funding to grow Flowfiy from a live product to a platform generating ₹8.5L+ MRR with 500+ paying users within 9 months.

Flowfiy is already built and working. The product is live at flowfiy.com. The money is NOT for building — it is entirely for customer acquisition, infrastructure scaling, and brand authority.

| Target Users | Target MRR | Cost per User | Timeline |
| --- | --- | --- | --- |
| 500 Paying | ₹8,50,000/mo | ₹2,000 CAC | 9 Months |

The core insight: Flowfiy's own system will be the primary user acquisition engine. We run Flowfiy on Flowfiy — target agency founders and service providers in India, send AI-personalized outreach, and close deals without a sales team.

# 2.  Budget Allocation Overview

Total fund: ₹10,00,000 split across 6 categories. The heaviest investment goes into paid marketing and direct sales outreach — the two highest-ROI channels for B2B SaaS at this stage.

| Category | Budget (INR) | % of Total | Primary Purpose |
| --- | --- | --- | --- |
| Paid Digital Marketing | ₹3,00,000 | 30% | LinkedIn, Google, Instagram Ads |
| Content & SEO | ₹1,50,000 | 15% | Organic traffic, thought leadership |
| Product & Infrastructure | ₹2,00,000 | 20% | Hosting scale + onboarding UX |
| Direct Sales & BD | ₹1,50,000 | 15% | Agency partnerships, events |
| Operations & Tools | ₹1,00,000 | 10% | Legal, GST, admin, software |
| Reserve / Emergency | ₹1,00,000 | 10% | Unplanned costs, quick pivots |
| TOTAL | ₹10,00,000 | 100% | 9-Month Growth Plan |

# 3.  Phase-by-Phase Execution Plan

## Phase 1 — Foundation  (Month 1–2)  |  ₹2,00,000

Goal: Clean up onboarding, establish conversion tracking, launch first paid acquisition channels, and close the first 30 paying users through direct outreach.

| PHASE 1 Month 1–2 ₹2,00,000 |  |  |
| --- | --- | --- |
| Onboarding UX | ₹60,000 | Hire freelance UI/UX — fix signup → first run drop-off. Target: <5min to first lead generated. |
| LinkedIn Ads | ₹50,000 | Test 3 ad sets. Target: founders of marketing/web agencies in India. Goal: 10 trials/day. |
| Flowfiy Outreach | ₹20,000 | Run Flowfiy on Flowfiy: 500 agency founders outreached per week. Tools: Apollo + Flowfiy itself. |
| Analytics Setup | ₹30,000 | Mixpanel or PostHog: track activation, retention, churn. Know what’s working before scaling spend. |
| Legal & GST | ₹30,000 | Privacy policy, terms of service, GST registration, business bank account. |
| Buffer | ₹10,000 | Sprint overflows. |

| Phase 1 Target Milestones | Success Criteria |
| --- | --- |
| 30 paying users by end of Month 2 | MRR: ₹51,000/mo |
| Onboarding completion rate | >60% (signup → first lead list generated) |
| LinkedIn Ad CPC | <₹80 per click, <₹800 per trial signup |

## Phase 2 — Growth  (Month 3–5)  |  ₹5,00,000

Goal: 200 paying users. Scale the two channels that worked in Phase 1. Launch content marketing. Add agency referral partnerships. This is the growth engine phase.

| PHASE 2 Month 3–5 ₹5,00,000 |  |  |
| --- | --- | --- |
| Google Search Ads | ₹1,00,000 | Target high-intent: “lead generation tool India”, “AI outbound sales”, “apollo alternative India”. |
| LinkedIn Ads (Scale) | ₹1,00,000 | Double winning ad sets from Phase 1. Retarget website visitors. Test video demos. |
| Content & SEO | ₹75,000 | Freelance writer: 8 SEO blogs/month. Topics: outbound playbooks for Indian agencies, Apollo vs Flowfiy, etc. |
| YouTube Channel | ₹30,000 | 4 demo videos: “How I send 500 personalized emails/day”. Use as top-of-funnel. |
| Agency Partnerships | ₹70,000 | Sign 5 agency reseller/referral deals. Offer 20% MRR commission. Flowfiy outreaches the agencies. |
| Events & Meetups | ₹50,000 | 3 startup/SaaS events in Pune/Mumbai. Sponsor or attend. Direct founder conversations. |
| Referral Program | ₹75,000 | Launch: “Refer 1 user, get 1 month free.” Budget covers incentive payouts for first cohort. |
| Infrastructure | ₹60,000 | Scale Railway + Supabase + Anthropic credits for growing user base. |
| Buffer | ₹40,000 | Campaign pivots and creative testing. |

| Phase 2 Target Milestones | Success Criteria |
| --- | --- |
| 200 paying users by end of Month 5 | MRR: ₹3,40,000/mo |
| 5 agency referral partners active | 20+ user referrals per month from partners |
| Organic traffic growth | 500+ monthly website visitors from SEO |
| CAC (blended) | <₹2,500 per paying user |

## Phase 3 — Scale  (Month 6–9)  |  ₹2,50,000

Goal: 500 paying users. By this point, referral and organic should be compounding. Paid spend shifts to retargeting and upselling. Focus is on reducing churn and improving LTV.

| PHASE 3 Month 6–9 ₹2,50,000 |  |  |
| --- | --- | --- |
| Retargeting Ads | ₹75,000 | Retarget trial users who didn’t convert. Retarget churned users with new feature announcements. |
| Case Studies | ₹40,000 | Produce 3 detailed case studies with real customers. Use for ads, sales, and partnership pitches. |
| Outbound (Scale) | ₹30,000 | Flowfiy continues running on itself — 1,000 leads/week. New personas: consulting firms, dev agencies. |
| Product: Retention | ₹60,000 | Hire freelance dev for 2 retention features: in-app campaign dashboard, email reply tracking. |
| PR & Media | ₹20,000 | YourStory, Inc42 feature pitch. Being featured = 200-500 trial signups overnight. |
| Reserve | ₹25,000 | Contingency. |

| Phase 3 Target Milestones | Success Criteria |
| --- | --- |
| 500 paying users by end of Month 9 | MRR: ₹8,50,000/mo |
| Monthly churn rate | <5% (industry average is 8-12% for early SaaS) |
| Organic + referral share of new users | >40% (reduces paid dependency) |
| Reserve fund remaining | ₹1,00,000 intact (not touched unless critical) |

# 4.  User Acquisition Strategy — Channel Breakdown

## Channel 1 — Flowfiy on Flowfiy (Self-Outreach)

Cost: Near-zero (uses the platform itself). This is the most leveraged channel available.

- Run Apollo lead discovery every week: target founders of marketing agencies, branding agencies, web dev firms in India

- AI researches each company, qualifies them, and writes a hyper-personalized email

- Send 30 emails/day via Gmail MCP — 900 outreach emails/month

- Estimated reply rate: 3-5% → 27-45 positive replies/month

- Estimated close rate from replies: 25% → 7-11 new users/month from this channel alone

- Total cost: ₹20,000/month (Apollo subscription + small ops cost)

This is the most authentic demo possible: a prospect sees a personalized email, asks how you sent it, and you say: this is exactly what Flowfiy does. The product sells itself.

## Channel 2 — LinkedIn Paid Ads

Budget allocation: ₹2,50,000 across 9 months. Targeting precision is LinkedIn’s core strength for B2B.

- Target audience: Founders + CEOs + Growth Heads at 2-30 person companies in India

- Industries: Marketing Services, Digital Advertising, Web Design, IT Consulting

- Ad formats: Lead gen forms (email capture) + video demo ads

- Funnel: Ad → Free trial → Onboarding email sequence → Paid conversion

- Target: ₹600-800 per trial, 15-20% trial-to-paid conversion = ₹3,000-5,000 CAC

## Channel 3 — Google Search Ads

Budget: ₹1,00,000 in Phase 2. High-intent traffic from people already looking for solutions.

- Keywords: “lead generation software India”, ‛AI cold email tool”, “apollo.io alternative”, ‛outbound sales automation”

- Landing page: dedicated page with 30-second demo video + “Start Free” CTA

- Expected CPC: ₹40-80 for India-targeted B2B keywords

- Conversion: 5-8% of clicks to trials, 20% trial-to-paid

## Channel 4 — Content Marketing & SEO

Budget: ₹1,50,000 total. Compounds over time — the best long-term CAC reducer.

- 8 blogs/month: how-to guides for agencies (e.g., “How to send 500 personalized cold emails per week”)

- Comparison pages: Flowfiy vs Apollo vs Lemlist vs Hunter.io

- YouTube demos: 4 videos showing real runs — discovery, qualification, email generation

- LinkedIn organic: 3 posts/week from the founder account — share results, lessons, behind-the-scenes

- Target: 500+ organic monthly visitors by Month 5, 2,000+ by Month 9

## Channel 5 — Agency Referral Partnerships

Budget: ₹70,000 for partner incentives. Zero-cost distribution through trusted channels.

- Target: 10 SaaS-friendly agencies who serve the same ICP (other marketing/web dev agencies)

- Offer: 20% recurring commission for every user they refer who stays 3+ months

- Also offer: white-label capability pitch for larger agencies to resell Flowfiy as their own tool

- Prospecting: use Flowfiy to find and outreach these agencies

# 5.  Revenue Projections & Unit Economics

| Month | New Users | Total Users | MRR (@ avg ₹1,700) | Spend (Month) |
| --- | --- | --- | --- | --- |
| M1 | 10 | 10 | ₹17,000 | ₹1,00,000 |
| M2 | 20 | 30 | ₹51,000 | ₹1,00,000 |
| M3 | 40 | 70 | ₹1,19,000 | ₹1,50,000 |
| M4 | 60 | 130 | ₹2,21,000 | ₹1,75,000 |
| M5 | 70 | 200 | ₹3,40,000 | ₹1,75,000 |
| M6 | 60 | 260 | ₹4,42,000 | ₹80,000 |
| M7 | 70 | 330 | ₹5,61,000 | ₹70,000 |
| M8 | 80 | 410 | ₹6,97,000 | ₹60,000 |
| M9 | 90 | 500 | ₹8,50,000 | ₹40,000 |

At 500 users paying an average of ₹1,700/month, MRR = ₹8,50,000. Monthly infrastructure + AI costs at this scale: ~₹40,000. Net margin: ~95%. The business becomes clearly profitable well before Month 9.

## Unit Economics

| Metric | Conservative | Target |
| --- | --- | --- |
| Average Revenue Per User (ARPU) | ₹1,500/mo | ₹1,700/mo |
| Customer Acquisition Cost (CAC) | ₹3,500 | ₹2,000 |
| Payback Period (CAC / ARPU) | 2.3 months | 1.2 months |
| LTV (at 18-month avg tenure) | ₹27,000 | ₹30,600 |
| LTV : CAC Ratio | 7.7x | 15.3x |
| Monthly Churn Target | <8% | <5% |

# 6.  Key Metrics to Track Weekly

Every rupee of the 10L must be traceable to a result. Track these every week — not monthly.

| Metric | How to Measure | Target | Tool |
| --- | --- | --- | --- |
| New trial signups / week | Supabase auth events | 15+ | PostHog / Mixpanel |
| Trial → Paid conversion % | Stripe / Razorpay events | >20% | PostHog |
| Outreach reply rate | Gmail thread tracking | >3.5% | Flowfiy dashboard |
| Ad spend per trial | Meta / Google Ads | <₹800 | Ads dashboard |
| Churn rate (monthly) | Razorpay cancellations | <5% | Razorpay |
| MRR growth rate | Razorpay active subs | >20%/mo | Razorpay |
| Organic visitors | Google Search Console | +20%/mo | GSC + GA4 |
| CAC (blended) | Total spend / new users | <₹2,500 | Spreadsheet |

# 7.  What NOT to Spend On (Common Traps)

With ₹10L, it is very easy to waste money on the wrong things. Avoid these:

| Trap | Why to Avoid It |
| --- | --- |
| Hiring full-time employees | Too early. Use freelancers and contractors. Full-time hires burn runway fast and are hard to reverse. |
| Office space | Completely unnecessary at this stage. Remote-first. |
| Expensive branding / logo redesign | The brand is fine. Spend on distribution, not aesthetics. |
| Building features no one asked for | Talk to 20 users first. Build what churned users say they needed. |
| PR agency retainer | ₹1-2L/month for PR agencies with zero guarantee. Do founder-led PR instead. |
| Conferences without a clear ROI plan | Only attend if you have a specific target list of people to meet. |
| Broad awareness ads (display, YouTube) | Too top-of-funnel for this stage. Every rupee needs direct conversion intent. |

# 8.  The Unfair Advantage

Most early-stage SaaS founders don’t have the tool to run their own outbound. Flowfiy does. This creates a compounding flywheel:

Flowfiy runs outreach on its own ICP → Gets paying users → Those users see it works → They tell other agency founders → More signups

Every cold email sent by Flowfiy is simultaneously:

- A revenue-generating activity (convert the prospect into a user)

- A product demo in practice (they experience exactly what paying users get)

- A brand touchpoint (even non-converters know Flowfiy exists)

This is the biggest asymmetric advantage Flowfiy has. No competitor can do this — they can only talk about outbound. Flowfiy can run it live, on themselves, in front of prospects.

# 9.  30 – 60 – 90 Day Action Plan

| Period | Top 3 Priorities | Success Definition |
| --- | --- | --- |
| Day 1–30 | - Fix onboarding drop-off (hire UI/UX freelancer) - Set up analytics (PostHog) + conversion tracking - Launch first LinkedIn Ad set + Flowfiy self-outreach | 10 paying users. Analytics tracking every step. |
| Day 31–60 | - Scale winning ad sets. Kill underperformers. - Publish first 4 SEO blogs. Set up Google Search Console. - Do 5 customer calls. Document objections and wins. | 30 paying users. Know exactly which channel converts best. |
| Day 61–90 | - Launch Google Search Ads + referral program - Sign first 3 agency referral partners - Post first YouTube demo video | 70 paying users. 2 referral channels generating signups. |

# 10.  Risk & Contingency

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Ads don’t convert (CAC too high) | Medium | Kill failing campaigns fast (2-week test window). Redirect budget to self-outreach + content, which has near-zero CAC. |
| High churn (>8%/month) | Medium | Do 10 exit interviews immediately. Fix #1 churn reason before scaling acquisition spend. |
| Anthropic API cost overrun | Low | Architecture 3 already reduced per-lead cost by 80%. Use Haiku aggressively, reserve Sonnet for paid plans only. |
| Slow organic/SEO results | High (normal) | SEO always takes 3-4 months. Plan for this — paid + outreach carry the load until organic kicks in. |
| International payment block | Current | Razor-sharp India focus until Stripe Atlas / LLP structure is set up. 95% of ICP is Indian agencies anyway. |
| Competition launches similar product | Medium | Flowfiy’s moat is the 4-queue pipeline + BYOK model. Outprice and out-run them. Speed matters. |

Flowfiy  |  flowfiy.com  |  Ayush Saha  |  May 2026  |  Confidential